**Sprint 1 Report.**

**Actions to stop doing:** None at this time. We need to add more activities in our process, but what we are already doing seems useful and helps us to further the development of the product.

**Actions to start doing:** Have regular meetings and meetings with a TA, our current meetings are rather spontaneous and most of our communication is via Discord chat. The team members should have more specific roles and responsibilities in the project. The team also should specify work tasks more precisely for each sprint.

**Actions to keep doing:** The team should continue to expand their knowledge of the required development tools and keep the daily communication going.

**Work completed/not completed:** Sprint 1 was dedicated mainly to setting up the infrastructure therefore no features were implemented, but a parsing and API prototypes were created.

**Work completion rate:** Since no user stories were fully implemented this sprint it is hard to give an accurate estimation. The team members spent about 20 hours in two weeks each, which is the duration of the sprint, on the development. The sprint was focused primarily on setting up the infrastructure and development of architecture, therefore it is hard to give an estimation for later sprints. But an estimation of about 60-90 working hours per user story seems reasonable.